MASTER SOFTWARE TEST PLAN

Project: VWO Application (Login & Dashboard Modules)
Prepared by: Muhammad Umair (QA Team Lead) | Date: September 2026

Table of Contents

1. Introduction & Executive Summary .............................. 3

1.1 Project Objective ........................................ 3

1.2 Technology Stack ......................................... 3

2. Scope of Testing .............................................. 3

2.1 In-Scope Modules (Login & Dashboard) ..................... 3

2.2 Out-of-Scope Modules & Features .......................... 4

3. Test Strategy & Black-Box Design Techniques ................... 4

4. Test Environment & Configuration .............................. 5

5. Test Schedule & Execution Milestones .......................... 5

6. Defect Management & Triage Workflow ........................... 6

6.1 Defect Logging & Severity Criteria ....................... 6

6.2 Active Bug Summary (UI & JMeter Load Test) ............... 6

7. Test Deliverables ............................................. 7

8. Entry and Exit Criteria (STLC Gates) .......................... 7

9. Risks and Mitigations ......................................... 8

10. Approvals & Sign-off ......................................... 8

1. Introduction & Executive Summary

As the QA Team Lead for this release cycle, I have established this Master Test Plan to govern the comprehensive manual and performance testing lifecycle for the VWO web application (app.vwo.com). This document defines the rigorous testing protocols, scope boundaries, execution schedules, and quality gates required to ensure a stable, secure, and high-performing production deployment.

1.1 Project Objective

The VWO platform enables organizations to execute A/B testing, track conversion funnels, aggregate marketing metrics, and monitor guardrail indicators. Our QA objective is to validate that user authentication flows, session handling, metric rendering, and server concurrency limits operate flawlessly under real-world conditions.

1.2 Technology Stack

UI Architecture: Frontend User Interface: React 18.2.0, jQuery 2.1.1, JavaScript

Backend Stack: Backend & Database Infrastructure: PostgreSQL SQL database, Nginx / Apache web servers

2. Scope of Testing

2.1 In-Scope Modules

Our test execution scope encompasses 48 meticulously designed test cases across core operational workflows:

Module 1: Login Page (TS1) — 19 test cases (TS1-TC1 to TS1-TC19) covering positive/negative credentials, password masking, SSO integration, CAPTCHA triggers after 3 failed attempts, keyboard navigation (tab order), HTTPS redirection, mobile responsiveness, and JMeter concurrency load testing.

Module 2: Dashboard & Campaigns (TS2) — 29 test cases (TS2-TC1 to TS2-TC29) covering dashboard page load integrity, widget data rendering, navigation menu active states, browser back/forward history consistency, campaign search, sorting, filtering, and reporting KPIs.

2.2 Out-of-Scope

Excluded Features: Third-party payment gateways, external identity providers (Okta/Azure AD internal protocols), and raw backend source code.

Support Workflows: Support Page and ZOHO live chat widget integration.

3. Test Strategy & Black-Box Design Techniques

To ensure maximum defect discovery with optimal test coverage, the QA team will apply industry-standard black-box test design techniques:

Equivalence Partitioning: Partitioning valid email formats against invalid inputs (e.g., numeric-only emails, blank credentials, spaces in passwords).

Boundary Value Analysis: Testing boundary limits such as pasting >255 characters into input fields and evaluating concurrent thread thresholds.

Decision Table Testing: Evaluating multi-condition authentication rules and CAPTCHA trigger logic.

State Transition Testing: Simulating unauthorized URL manipulation (accountId tampering) to verify strict access restriction.

Exploratory & Error Guessing: Leveraging team expertise, exploratory testing, and error guessing to uncover edge-case UI/UX bugs.

4. Test Environment & Configuration

Testing is executed across multi-browser and multi-device matrix configurations to guarantee cross-platform compatibility:

Target Environment URL: app.vwo.com (Staging / QA Environment)

Operating Systems: Windows 11, macOS, Android Mobile OS, iOS (iPhone)

Browsers: Google Chrome, Mozilla Firefox, Microsoft Edge, Apple Safari

QA Leadership: Muhammad Umair (QA Team Lead)

5. Test Schedule & Execution Milestones

| Project Task / Milestone | Target Execution Date |
| --- | --- |
| Test Plan Creation & Strategy Sign-off | 07/09/2026 |
| Test Case Authoring (Login & Dashboard Suites) | 09/09/2026 |
| Test Case Execution & Defect Logging | 09/09/2026 |
| Test Summary & Defect Report Submission | 11/09/2026 |

6. Defect Management & Triage Workflow

As QA Lead, I mandate that all identified defects follow a strict logging and triage lifecycle, mapped directly to test case IDs within our master Excel repository.

6.1 Defect Logging & Severity Criteria

P0 (Critical): Critical blockers, security vulnerabilities, or major UI overflows breaking core workflows (e.g., login responsive mobile cutoff). Must be fixed immediately.

P1 (High): Performance bottlenecks, threshold breaches, or feature malfunctions with limited workarounds (e.g., JMeter response time spike at 21+ concurrent threads).

P2 (Medium/Low): Minor cosmetic defects, text wrapping, or edge-case UI glitches not impeding core navigation.

6.2 Active Bug Summary

During current execution cycles, two major defects were logged and triaged:

UI/UX Responsiveness Bug (TS1-TC8 - Priority P0): Right-side section of the login page overflows/cuts out on small mobile screen resolutions.

Web Server Load Testing Bug (TS1-TC19 - Priority P1): JMeter performance test showed that as user concurrency reached 21 threads, response time peaked at 3,362ms (exceeding the <3,000ms threshold).

7. Test Deliverables

| Deliverable Item | Description | Completion Date |
| --- | --- | --- |
| Master Test Plan | Project scope, strategy, schedule, and environment setup. | 07/09/2026 |
| Test Case Suite | Excel workbook containing Login (19) & Dashboard (29) test cases. | 09/09/2026 |
| Defect Logs | Detailed reproduction steps, expected/actual results, and error logs. | 11/09/2026 |
| Test Summary Report | Execution status breakdown, pass rate metrics, and sign-off status. | 11/09/2026 |

8. Entry and Exit Criteria (STLC Gates)

Test Execution Entry Criteria: Requirements analyzed; test scenarios and test case documents signed off by stakeholders.

Test Execution Exit Criteria: 100% test case execution completed; all P0 critical bugs resolved; test summary report compiled.

9. Risks and Mitigations

Resource Availability Risk: Backup resource planning and cross-functional task allocation.

Build Accessibility Risk: Fallback to secondary staging environments and exploratory test documentation.

Performance Bottleneck Risk: Immediate escalation to backend development team and P1 defect logging.

10. Approvals & Sign-off

Prepared By: Muhammad Umair (QA Team Lead)
Status: Approved and Ready for Execution